**Cool Guys Group**

**Project Summary**

A social networking app with a focus on food and those who want to share recipes and ideas. This social media will give users the ability to post, reply to, and rate content; follow other users, and message other users. User’s have the ability to browse appealing food content and then be able to recreate it by viewing recipes attached to said post. Posts that have recipes will be promoted to other users and those users will be encouraged to reply with their own rendition. The goal of this app is to encourage users to cook themselves and promote their culinary medium to others, with an emphasis on congratulating and supporting amateur cooks and foodies.

**Team Members – (Hours Worked on Project)**

Justin - 8 hours

Dylan - 8 hours

Lucas - 8 hours

**Completed Tasks from Last Week – (Task Owner)**

Technical Documentation (Lucas, Dylan, and Justin)

Gantt Chart (Lucas, Dylan, and Justin)

Further theorized the technology stack (Lucas, Dylan, and Justin)

Completed Activity Diagrams (Lucas, Dylan, and Justin)

**Planned Time** **Actual Time** **Remaining Hours in Budget**

N/A N/A N/A

**Planned Tasks for Next Week – (Task Owner)**

Class Diagrams

**Project Risks – (High, Medium, Low)**

High - React Native Framework Has Limited Support

Medium - Efficient Moderation

High - Scope/Feature Creep

**Overdue Tasks**

None

**Issues**

A little uncertainty on the look of our project’s technology and features

The understanding that every feature is properly fleshed out and the certainty the we have all the requirements and use cases for a fully operational product

**Follow-up Actions – (Responsible Person)**

N/A